# Residential Activation Fund – Round 2

### Risk identification and mitigation – Guide and optional template

|  | Guidance |
| --- | --- |
| - Applicants must submit with your application a risk identification and mitigation strategy addressing all risks linked to the Project. - The template at Table 1 (see next page) may be used, or you can provide a Risk identification and mitigation strategy in your own template if it provides a similar level of detail. Inadequate detail may affect the outcome of assessment of your Project. - Risks include major factors which could significantly influence the timing, cost or scope of the Project and associated work. Applicants must specify in Table 1 the likelihood of those risks occurring and ensure that adequate and suitable risk mitigation strategies are in place. Risks must be identified in line with the risk likelihood and consequence matrix in Table 2. - If additional details are required to better explain any identified risk, please include the information after Table 1 below. - Examples of risks include: - planning assumptions; - costs; - cultural heritage. - Native Title; - resumption of land; - public consultation. - geotechnical / soil test; - environmental management; - flooding. - quality standards; - political; - design risks. - constructability; - traffic management; - Project funding. - utility services; - workforce considerations; - safety.. NOTE: This guidance box can be deleted prior to submitting your application. |

### [Insert Project Name] – [Insert Applicant]

Table 1: Risk identification and mitigation strategy

| Risk | Risk Likeli- hood | Risk Conse-quence | Risk Rating | Mitigation strategy | Adjusted Risk Rating |
| --- | --- | --- | --- | --- | --- |
| Example – Costs exceed the Applicant's funding capacity | Likely | Minor | 10 Medium | Contracts will include clauses regarding cost escalation and associated penalties Contingency included in the budget to accommodate minor deviations in construction costs | 3 Low |
| Example – Capability to deliver within Project timeframes / construction delays | Possible | Possible | 13 Medium | Contract will include Project timeframes Penalty rates will apply if the contractor fails to meet obligated timeframes | 5 Low |
| Example - Approval timeframes for works within a restricted area | Likely | Severe | 24 Extreme | Ensure liaison with relevant regulatory authority early and throughout the Project | 13 Medium |

<include additional details here>

Table 2: Risk likelihood and consequence matrix

| Likelihood | Almost certain | 8 – Medium |  | 11 – Medium | 17 – High |  |  | 23 – Extreme |  | 25 – Extreme |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Likely | 7 – Medium |  | 10 – Medium | 16 – High |  |  | 19 – High |  | 24 – Extreme |
|  | Possible | 3 – Low |  | 9 – Medium | 13 – Medium |  |  | 18 – High |  | 22 – High |
|  | Unlikely | 2 – Low |  | 5 – Low | 12 – Medium |  |  | 15 – Medium |  | 21 – High |
|  | Rare | 1 – Low |  | 4 – Low | 6 – Low |  |  | 14 – Medium |  | 20 – High |
|  |  | Negligible | Minor |  |  | Moderate | Major |  | Severe |  |
|  |  | Consequence |  |  |  |  |  |  |  |  |